Semester 2 plan

Week 1 –

Update background chapter  
Make Plan  
Stream Leap Motion Data

Week 2 -  
Create GIThub page!  
Upgrade basic PDF viewer – Add basic gui elements for mouse control  
Create listeners for scrolling down page

Week 3 -  
Create listeners for zooming, highlighting  
Complete surveying. Start chapter on design (write sections on surveying and GUI design)  
  
Week 4 –  
Upgrade mouse PDF viewer – Add gui elements for motion control (e.g. select wheel/bar)  
Create listeners for new gui elements  
Start alpha testing PDF viewer with users  
  
Week 5 –  
Finish alpha testing PDF viewer with users  
Based on feedback adjust controls and UI  
  
Week 6-  
Add/remove elements based on feedback  
Start chapter on development (write section on alpha development)  
Start progress report  
  
Week 7-  
Start beta testing.

Week 8-  
Prepare for progress meeting, present beta version of software at meeting  
Summarise work to do over easter  
  
Easter Holiday-  
End beta testing  
Finish chapter on design  
Add beta section to development chapter  
Finalise development based on feedback given in beta testing  
Finish development chapter  
Write chapter on product evaluation  
  
  
  
Week 9-  
Write conclusion and reflection chapter

Week 10-  
Finalise report, check references, structure.   
Gather deliverables  
Hand in!